## Slide 1: Post-Mortem By Department
irppt.com
مرکز پاورپوینت مادسیج

## Slide 2: Performance Against Goals
Actual: summarize what really happened in relationship to goals
List progress against metrics
Goal: state original goal or goals of project
  List key metrics (items for measuring success)

## Slide 3: Performance Against Schedule
Plan: summarize original schedule of project
  List key milestones
Actual: summarize what really happened in relationship to plan
  List differences in terms of original dates (x weeks late, x months early, etc.)

## Slide 4: Performance Against Quality
Quality goal: state original quality goal or goals for the project
  List key metrics (items for measuring success)
Actual: summarize what really happened in relationship to quality goals
  List progress against metrics

## Slide 5: Performance Against Budget
Budget: state original quality goal or goals for the project
  List key cost goals, expenditure limits
Actual cost/expenditures: summarize what really happened in relationship to budget
  List progress against goals & limits

## Slide 6: Project Planning How Was the Project Planned?
Who was responsible for original plans?
  How did that work? Right set of people?
Was project well defined from beginning?
  Was there an actual written plan?
  How was project plan communicated?
  How well did that work?
irppt.com
مرکز پاورپوینت مادسیج

## Slide 7: Project Planning Was the Plan the Right One?
Was the plan a good one?
  What was good? What was missing?
Was the plan realistic?
How did the plan evolve over time?
  Was the change good or bad?
  How did the changes affect the project?
Key areas for improvement:
  Make very specific recommendations.

## Slide 8: Research & Development How Was R&D Managed?
How was the project managed through R&D?
  How many teams, number of people, reporting structure, etc.
  How well did that work? Improvements?
How did the R&D teams communicate
  What methods, timing, etc.
  How well did that work?
irppt.com
مرکز پاورپوینت مادسیج

## Slide 9: Research & Development How Effective & Efficient Was R&D?
Identifying & solving technical problems
  Were issues identified early enough?
  Were problems solved well?
  What worked? Didn’t work? Could be better?
Estimates & execution
  Were estimates on track with actuals?
  What helped people estimate well?
  What caused people to estimate poorly?

## Slide 10: Project Management How Was the Project Managed?
Meetings: who/when/how often
  How well did this work?
Communication: who/when/how often
  How well did this work?
Changes: how tracked, communicated
  How well did this work?
Other methods: email, schedules, databases, reports, etc.

## Slide 11: Manufacturing
Was team properly prepared to receive product?
  BOM & paperwork complete & accurate?
  Materials ordered & ready?
Did product meet manufacturability goals?
Were there unexpected delays or problems?

## Slide 12: Quality Assurance & Support
How was product quality measured?
  Was this effective? Efficient?
How did final product compare against quality goals?
How were quality issues resolved?
Were support teams properly prepared?
Is product quality consistent with support resources?

## Slide 13: Marketing
Did positioning match final product?
Was positioning successful? Appropriate? Effective?
Was product launch effective?
Were marketing programs effectively implemented?
Did product & launch meet marketing goals?
irppt.com
مرکز پاورپوینت مادسیج

## Slide 14: Sales
Was channel & sales force appropriately informed about product?
Did product and message meet customer need?
Was timing appropriate? Cost?
How do initial sales compare to goals?
How has product been received?

## Slide 15: Key Lessons

## Slide 16: What Went Right
Summarize in quick bullet points specific things that worked well
  Use specific examples: “daily 15-minute morning status meetings worked well” instead of “team communicated well”.
  Distribute or list network location of forms, procedures, reports, etc. that were found to be particularly useful.

## Slide 17: What Went Wrong
Summarize in quick bullet points specific things that caused problems
  Try to isolate specific attitudes, procedures, methods, timing issues, etc. that caused problems
How did team respond to problems?

## Slide 18: Recommendations
By department or management level, record critical recommendations for future products of this type
Distribute document or network location of more detailed summary of this presentation

## Slide 19: Questions & Comments

## Slide 20
Thank You
Kingsoft Office
Make Presentation much more fun